Eric Johnson
GID 150737

Grantham University
CS406 Advanced Software Engineering

Week 1 Lab
Agile Estimation

Study Abroad Management System (SAMS) Agile Estimation:

UC01. Search for Programs - 144 hours - Rationale - Developer can use an already written search algorithm, but must adapt it for use with a variety of search criteria, and display a list of programs including a link to detail of the program.

UC02. Display Program Detail - 89 Hours - Rationale: This use case requires only a database query and display of the result.

UC03. Submit Online Application - 144 Hours - Rationale: This use case requires posting data from the application form to the database as well as sending emails to three different faculty members. Time will be required to validate the form before posting and for setting up the automated emails.

UC04. Login - 89 Hours - Rationale: The brief time required is only necessary to begin a session by validating credentials.

UC05. Logout - 89 Hours - Rationale: The brief time required for this task is to end the user’s session in progress.

UC06. Edit Online Application - 89 Hours - Rationale - The time required is for updating the database that holds the data for the application form.

UC07. Check Application Status - 89 Hours - Rationale - Requires a database query of the status field

UC08. Submit Recommendation - 89 Hours - Rationale - Requires generating a web based submission text box form that is saved to a database.

UC09. Approve Course Equivalency Form - 89 Hours - Rationale - Requires generating a web based form for submitting a course equivalency for posting to a database.

Total number of hours for effort: 911 Hours